CAPSTONE PROJECT WEEKLY ACCOMPLISHMENT REPORT

Team Name:	COREX		Section: BSIT-3A		Date: February  9-13

Project Title: Prime Connect:  Smart Management and Growth Platform

Accomplishment for the Week

| Task / Activity | Description of Work Done | Output / Evidence |
| --- | --- | --- |
| Preparing the Concept Paper | The concept paper was reviewed to confirm that the study's objectives, problem statement, proposed solution, and significance were clearly articulated. |  |
| Creating Pitch Deck | The group has created slides that distill the concept's primary problem and its corresponding solution. |  |
| Concept Hearing/Proposal (February 11) | Presented a comprehensive system proposal to the panelist, discussed the project objectives, scope, and methodology while integrating expert feedback into the development plan. | We present our concept hearing and received feedback from panelist. |
| Process Design for New System (Event Scoring and Tabulation) | The process and procedure of the suggested systems were designed and organized according to regarding adviser comments and system specifications. |  |

Individual Contribution

| Team Member | Contribution |
| --- | --- |
| Gellyn S. Rabino | Documenter |
| Arlyn Kaye Allona D. Baluyos | Quality Assurance |
| Johny M. Roldan | Data / Analysis Specialist |
| Ian Kirby B. Duman-ag | Project Manager / Team Leader |

Issues Encountered and Actions Taken

| Issue/Concern | Action Taken / Resolution |
| --- | --- |
| Revisions required after Concept Hearing | Revised system procedure and concept paper based on comments |
| Revised Concept Paper | Revised Concept Paper with suggestions and completed system information |

Plan for the Next Week

| Planned Task | Expected Output |
| --- | --- |
| Preparation of Revised Concept Paper | Revised Concept Paper with suggestions and completed system information |
| Preparation for Second Concept Hearing | Finalized and finished presentation materials for The second Concept of Hearing |

Adviser’s Remarks

Reviewed by:

Mr. Hanes A. Ongos

Capstone Project Adviser

Date Signed:

Note:

- This report shall be submitted weekly to the Capstone Adviser.

- All members must actively contribute and be reflected in the report.

- Supporting evidence (screenshots, documents, commitments, etc.) may be attached.

- Submission of this report forms part of the progress monitoring and individual assessment of the Capstone Project.