CAPSTONE PROJECT WEEKLY ACCOMPLISHMENT REPORT

Team Name:	COREX		Section: BSIT-3A		Date: February  16-22

Project Title: AUTOMATED EVENT SCORING MANAGEMENT AND TABULATION SYSTEM FOR SCHOOL ACTIVITIES

Accomplishment for the Week

| Task / Activity | Description of Work Done | Output / Evidence |
| --- | --- | --- |
| Finalizing the new Concept Paper | Reviewed the concept paper, ensuring that the objectives, problem, solution and significance of the study were clearly stated also adding the suggested feedback from the panelist. |  |
| System Architecture Design | Designed the System Architecture to facilitate the visualization of the proposed system's structural flow, components, and integration. |  |
| Pitch Deck Preparation | The team design a pitch deck presentation to effectively convey the value proposition of the project to the panel. |  |
| Concept Hearing (Round 2) | During the second proposal, the project concept was presented, preliminary concerns were addressed, and the panelist provided feedback. |  |

Individual Contribution

| Team Member | Contribution |
| --- | --- |
| Gellyn S. Rabino | Documenter |
| Arlyn Kaye Allona D. Baluyos | Quality Assurance |
| Johny M. Roldan | Data / Analysis Specialist |
| Ian Kirby B. Duman-ag | Project Manager / Team Leader |

Issues Encountered and Actions Taken

| Issue/Concern | Action Taken / Resolution |
| --- | --- |
| Rejection of the Initial Concept | The team's focus was promptly redirected to the new project scope after accepting the panel's recommended system. |
| Inadequate Validation of Specific Problems | The system's specific data requirements, desired solutions, and actual problems were identified through a rapid user and client interview. |

Plan for the Next Week

| Planned Task | Expected Output |
| --- | --- |
| Chapter 1 Drafting | Chapter 1 Introduction. |
| Designing a UI for the web | Created and planned the layout and design of the system’s user interface. |
| File and Folder Structure | Conducted research on AI, community, and social media platforms. |

Adviser’s Remarks

Reviewed by:

Mr. Hanes A. Ongos

Capstone Project Adviser

Date Signed:

Note:

- This report shall be submitted weekly to the Capstone Adviser.

- All members must actively contribute and be reflected in the report.

- Supporting evidence (screenshots, documents, commitments, etc.) may be attached.

- Submission of this report forms part of the progress monitoring and individual assessment of the Capstone Project.