CAPSTONE PROJECT WEEKLY ACCOMPLISHMENT REPORT

Team Name:	COREX		Section: BSIT-3A		Date: February 23 - March 1

Project Title: AUTOMATED EVENT SCORING MANAGEMENT AND TABULATION SYSTEM FOR SCHOOL ACTIVITIES

Accomplishment for the Week

| Task / Activity | Description of Work Done | Output / Evidence |
| --- | --- | --- |
| Drafting Chapter 1 Manuscript | Start Making the Chapter 1 |  |
| Designing a UI for web | Created the User Interface (UI) with an eye toward making the application visually appealing and easy to use. |  |
| File and Folder Structure | Arranged the folder structure so that it was easy to locate the file. |  |

Individual Contribution

| Team Member | Contribution |
| --- | --- |
| Gellyn S. Rabino | Documenter |
| Arlyn Kaye Allona D. Baluyos | Quality Assurance / Testing Specialist |
| Johny M. Roldan | Data / Analysis Specialist |
| Ian Kirby B. Duman-ag | Project Manager / Team Leader |

Issues Encountered and Actions Taken

| Issue/Concern | Action Taken / Resolution |
| --- | --- |
| Drafting Knowledge | Reviewed prior thesis samples and adhered to academic rules to make sure the paperwork satisfied the necessary requirements. |
| Difficulty in UI Design | Deciding which user interface design is best for the user. |

Plan for the Next Week

| Planned Task | Expected Output |
| --- | --- |
| Chapter 2 Drafting | Chapter 2 draft will be done |
| Technical Prototyping & Setup | Start preparing the database tables for implementation and configuring the development environment. |
| Create a Database Design | A draft of the database design will be completed. |

Adviser’s Remarks

Reviewed by:

Mr. Hanes A. Ongos

Capstone Project Adviser

Date Signed:

Note:

- This report shall be submitted weekly to the Capstone Adviser.

- All members must actively contribute and be reflected in the report.

- Supporting evidence (screenshots, documents, commitments, etc.) may be attached.

- Submission of this report forms part of the progress monitoring and individual assessment of the Capstone Project.